# 一人公司自主強化：全實相監控自駕模式

計畫書 v1.0 | 2026-07-18 | Hermès + Gemini + Notion

# 一人公司自主強化：全實相監控自駕模式 Implementation Plan

> **For Hermes:** 此計畫為一人公司（龍九控股）資產自主強化完整藍圖。執行時按 Task N 逐步完成，每完成一個 Task 即 commit。

**Goal:** 建立一套能 24/7 自主監控資產、對比其他理財機器人、動態平衡投資組合的系統，讓執行長從 70% 技術微操中解脫，回歸純粹戰略裁決。

**Architecture:** 在現有 team chain 基礎上（Hermes + Notion + Gemini + daily_deploy.py），新增三大模組。**市場定位差異**：台灣 robo-advisor 只能給建議無法自動執行，且以「資產增值」為核心；龍九追求「被動現金流覆蓋支出」，並擁有獨特的 T+4 配息接力、除息日排程、Rule-based 自動再平衡能力。每日 08:00、每週五 17:00 自動執行。

**Tech Stack:** Python + Notion API + Gemini 2.5 Flash + Yahoo Finance + GitHub Pages + Telegram Bot + daily_intel.py 擴充

---

## 當前期限：2026-07-18 ~ 2026-07-25（P0）

**Exit 條件：** 1) 外部對標模組產出第一份對比報告 2) 資產防禦審計 cron 首次成功執行

### 市場定位差異（Market Positioning）

| 維度 | 台灣 robo-advisor | 龍九控股自駕系統 |

|------|-------------------|------------------|

| 核心目標 | 資產增值（growth-first） | 被動現金流覆蓋支出（cash-flow-first） |

| 自動化範圍 | 建議 only，下單需人按 | 建議自動產出，可接自動下單 |

| 配息處理 | 不在 scpoe | T+4 配息接力、除息日排程 |

| 截圖依賴 | 投資人自行上傳持倉截圖 | Yahoo Finance API + Moneybook CSV → 減少截圖 |

| 再平衡 | 選定的 portfolio 才自動 | rule-based，不呼叫 LLM 也跑 |

| 情報偵察 | 靜態組合輪動 | daily_intel.py 即時市場情報 |

| 費用 | 管理費 0.5%-1.5% | 零管理費（自有系統） |

**結論**：龍九的 positioning 是「退休現金流 OS」而非「growth robo-advisor」，這是我們不對標 00878/0050 報酬，而是對標「Coverage Ratio + Runway + 配息效率」的原因。

### Task 1：建立 Asset Moat Monitor 模組

**Objective:** 建立 `asset_moat_monitor.py`，每日計算資產護城河指標（Runway、beta 曝險、集中度風險、配息覆蓋率）

**Files:**

Create: `C:/Users/bot/Desktop/龍九系統/asset_moat_monitor.py`

Modify: `C:/Users/bot/Desktop/龍九系統/snapshot.json` → 確認包含所有必要欄位

**Step 1：Write failing test**

# tests/test_asset_moat.py

def test_runway_calculation():

monitor = AssetMoatMonitor()

snapshot = {

"total_assets": 50689930,

"monthly_expense": 141958,

"liquid_assets": 3071343,

"passive_income": 160100,

}

moat = monitor.compute(snapshot)

assert moat["runway_months"] > 0

assert moat["runway_months"] < 500  # 合理範圍

def test_beta_exposure():

monitor = AssetMoatMonitor()

snapshot = {

"securities": {"0050": 2000000, "006208": 500000, "etf_bond": 1000000},

}

moat = monitor.compute(snapshot)

assert "semiconductor_exposure" in moat

assert moat["semiconductor_exposure"] >= 0

**Step 2：Run test to verify failure**

Run: `cd C:/Users/bot/Desktop/龍九系統 && python -m pytest tests/test_asset_moat.py -v`

Expected: FAIL — module not defined

**Step 3：Write minimal implementation**

# asset_moat_monitor.py

from dataclasses import dataclass, field

from typing import Any

@dataclass

class AssetMoatMonitor:

semiconductor_keywords = ["0050", "006208", "2330", "台積"]

def compute(self, snapshot: dict) -> dict:

total_assets = snapshot.get("total_assets", 0)

monthly_expense = snapshot.get("monthly_expense", 1)

liquid_assets = snapshot.get("liquid_assets", 0)

passive_income = snapshot.get("passive_income", 0)

runway = total_assets / monthly_expense if monthly_expense else 0

liquid_runway = liquid_assets / monthly_expense if monthly_expense else 0

coverage_ratio = passive_income / monthly_expense if monthly_expense else 0

debt_ratio = snapshot.get("debt_ratio", 0)

# 半導體曝險估算

securities = snapshot.get("securities", {})

semi_exposure = 0

for name, value in securities.items():

if any(k in name for k in self.semiconductor_keywords):

semi_exposure += value

total_securities = sum(securities.values()) if securities else 1

semi_pct = semi_exposure / total_securities * 100 if total_securities else 0

return {

"runway_months": round(runway, 1),

"liquid_runway_months": round(liquid_runway, 1),

"coverage_ratio": round(coverage_ratio, 2),

"debt_ratio_pct": round(debt_ratio * 100, 1),

"semiconductor_exposure_pct": round(semi_pct, 1),

"alert": self._alert(coverage_ratio, semi_pct, debt_ratio),

}

def _alert(self, coverage, semi_pct, debt_ratio):

alerts = []

if coverage < 1.0:

alerts.append("RED: passive income < monthly expense")

if semi_pct > 70:

alerts.append("YELLOW: semiconductor exposure > 70%")

if debt_ratio > 0.5:

alerts.append("RED: debt ratio > 50%")

return alerts

**Step 4：Run test to verify pass**

Run: `cd C:/Users/bot/Desktop/龍九系統 && python -m pytest tests/test_asset_moat.py -v`

Expected: PASS (2 passed)

**Step 5：Commit**

git add asset_moat_monitor.py tests/test_asset_moat.py

git commit -m "feat: add AssetMoatMonitor (runway, beta exposure, coverage ratio)"

---

### Task 2：建立 External Comparator 模組

**Objective:** 建立 `external_comparator.py`，每日產出與外部理財機器人/大盤的對標報告

**Files:**

Create: `C:/Users/bot/Desktop/龍九系統/external_comparator.py`

Create: `C:/Users/bot/Desktop/龍九系統/comparator_benchmark.json`

**Step 1：Write failing test**

# tests/test_comparator.py

def test_benchmark_comparison():

comp = ExternalComparator()

my_portfolio = {"twii_return_ytd": 5.2, "portfolio_return_ytd": 4.8}

benchmark = {"twii_return_ytd": 5.2, "sox_return_ytd": 3.1}

result = comp.compare(my_portfolio, benchmark)

assert "beat" in result["verdict"].lower() or "underperform" in result["verdict"].lower()

def test_peer_comparison():

comp = ExternalComparator()

peers = [

{"name": "元大00878", "dividend_yield": 6.5, "expense_ratio": 0.5},

{"name": "元大0050", "dividend_yield": 1.8, "expense_ratio": 0.32},

]

my_fund = {"dividend_yield": 3.2, "expense_ratio": 1.5}

result = comp.compare_peers(my_fund, peers)

assert result["rank"] >= 1

**Step 2：Run test to verify failure**

Run: `cd C:/Users/bot/Desktop/龍九系統 && python -m pytest tests/test_comparator.py -v`

Expected: FAIL

**Step 3：Write minimal implementation**

# external_comparator.py

import json

from pathlib import Path

from typing import Any

BENCHMARK_PATH = Path(__file__).parent / "comparator_benchmark.json"

class ExternalComparator:

def __init__(self):

if BENCHMARK_PATH.exists():

self.benchmark = json.loads(BENCHMARK_PATH.read_text(encoding="utf-8"))

else:

self.benchmark = {

"twii_ytd_return": 5.2,

"sox_ytd_return": 3.1,

"peers": [

{"name": "元大00878", "dividend_yield": 6.5, "expense_ratio": 0.5},

{"name": "元大0050", "dividend_yield": 1.8, "expense_ratio": 0.32},

{"name": "凱基台股", "dividend_yield": 2.1, "expense_ratio": 0.68},

],

}

def compare(self, my: dict, benchmark: dict) -> dict:

my_return = my.get("twii_return_ytd", 0)

bench_return = benchmark.get("twii_return_ytd", 1)

diff = my_return - bench_return

verdict = "beat" if diff > 0 else "underperform" if diff < 0 else "par"

return {

"my_return": my_return,

"benchmark_return": bench_return,

"diff_pct": round(diff, 2),

"verdict": verdict,

}

def compare_peers(self, my_fund: dict, peers: list[dict]) -> dict:

my_yield = my_fund.get("dividend_yield", 0)

my_expense = my_fund.get("expense_ratio", 0)

ranked = sorted(peers, key=lambda x: x.get("dividend_yield", 0), reverse=True)

better = [p for p in ranked if p.get("dividend_yield", 0) > my_yield]

return {

"my_dividend_yield": my_yield,

"my_expense_ratio": my_expense,

"peers_count": len(peers),

"rank": len(better) + 1,

"better_peers": [p["name"] for p in better[:3]],

}

**Step 4：Run test**

Run: `cd C:/Users/bot/Desktop/龍九系統 && python -m pytest tests/test_comparator.py -v`

Expected: PASS

**Step 5：Commit**

git add external_comparator.py comparator_benchmark.json tests/test_comparator.py

git commit -m "feat: add ExternalComparator (benchmark + peer ranking)"

---

### Task 3：建立 Dynamic Balancer 模組

**Objective:** 建立 `dynamic_balancer.py`，根據 moat monitor + external comparator 結果，產出投資組合動態平衡建議

**Files:**

Create: `C:/Users/bot/Desktop/龍九系統/dynamic_balancer.py`

Create: `C:/Users/bot/Desktop/龍九系統/balancer_rules.json`

**Step 1：Write failing test**

def test_rebalance_suggestion():

balancer = DynamicBalancer()

current = {"TW": 7.2, "US": 46.1, "BOND": 33.8, "DEF": 18.5}

signals = {"semiconductor_exposure_pct": 72, "coverage_ratio": 0.95}

suggestion = balancer.suggest(current, signals)

assert "actions" in suggestion

assert len(suggestion["actions"]) > 0

**Step 2：Run test**

Run: `cd C:/Users/bot/Desktop/龍九系統 && python -m pytest -v -k "test_rebalance_suggestion"` → FAIL

**Step 3：Implementation**

# dynamic_balancer.py

from dataclasses import dataclass

from typing import Any

@dataclass

class DynamicBalancer:

rules: dict = field(default_factory=dict)

def suggest(self, allocation: dict, signals: dict) -> dict:

actions = []

# Rule 1: semiconductor exposure > 70% → reduce

semi = signals.get("semiconductor_exposure_pct", 0)

if semi > 70:

actions.append({

"action": "REDUCE_TECH",

"target": "TW tech / 0050",

"amount_pct": 3.0,

"reason": f"半導體曝險 {semi}% > 70% 上限",

"priority": "P1",

})

# Rule 2: coverage < 1.0 → increase dividend

coverage = signals.get("coverage_ratio", 1.0)

if coverage < 1.0:

actions.append({

"action": "INCREASE_DIVIDEND",

"target": "配息型 ETF / 債券型基金",

"amount_pct": 2.0,

"reason": f"被動收入覆蓋率 {coverage:.1%} < 100%",

"priority": "P0",

})

# Rule 3: debt ratio > 50% → deleverage

debt = signals.get("debt_ratio_pct", 0)

if debt > 50:

actions.append({

"action": "DELEVERAGE",

"target": "債務調度",

"amount_pct": 0,

"reason": f"負債比 {debt:.1f}% > 50%",

"priority": "P0",

})

return {"actions": actions, "allocation": allocation}

def apply_rules_from_file(self, rule_path: str) -> list[dict]:

import json

from pathlib import Path

if not Path(rule_path).exists():

return []

rules = json.loads(Path(rule_path).read_text(encoding="utf-8"))

return rules.get("auto_actions", [])

**Step 4：Run test**

Run: `cd C:/Users/bot/Desktop/龍九系統 && python -m pytest -v -k "test_rebalance_suggestion"` → PASS

**Step 5：Commit**

git add dynamic_balancer.py balancer_rules.json tests/test_dynamic_balancer.py

git commit -m "feat: add DynamicBalancer (allocation rebalancing rules)"

---

### Task 4：整合至 daily_deploy.py

**Objective:** 將三個新模組整合進每日自動管線，產出 `weekly_asset_report_{date}.md`

**Files:**

Modify: `C:/Users/bot/Desktop/龍九系統/daily_deploy.py:1-200` (integration point)

**Step 1：Add to imports**

from asset_moat_monitor import AssetMoatMonitor

from external_comparator import ExternalComparator

from dynamic_balancer import DynamicBalancer

**Step 2：Add pipeline step after run_daily.py**

# Inside main()

snapshot = load_snapshot()

# 1. Moar Monitor

moat = AssetMoatMonitor()

moat_report = moat.compute(snapshot)

# 2. External Comparator

comp = ExternalComparator()

market = load_daily_analysis().get("market", {})

benchmark = {

"twii_return_ytd": 5.2,

"sox_return_ytd": 3.1,

}

comparison = comp.compare(

{"twii_return_ytd": market.get("twii_ytd", 0)},

benchmark,

)

peer_rank = comp.compare_peers(

{"dividend_yield": snapshot.get("dividend_yield", 0), "expense_ratio": 1.5},

comp.benchmark["peers"],

)

# 3. Dynamic Balancer

balancer = DynamicBalancer()

suggestion = balancer.suggest(

current_allocation=snapshot.get("allocation", {}),

signals=moat_report,

)

# 4. Inject into daily report

report_path = generate_weekly_asset_report(snapshot, moat_report, comparison, peer_rank, suggestion)

**Step 3：Run full pipeline**

Run: `cd C:/Users/bot/Desktop/龍九系統 && python daily_deploy.py`

Expected: Full pipeline passes (existing flow + new moat/comparator/balancer)

**Step 4：Commit**

git add daily_deploy.py

git commit -m "feat: integrate moat monitor + comparator + balancer into daily_deploy"

---

### Task 5：寫入 ops_logs + 推送 Telegram

**Objective:** 將 moat report + comparison 摘要自動寫入 Notion ops_logs

**Files:**

Modify: `C:/Users/bot/Desktop/龍九系統/daily_deploy.py`

**Step 1：Add Notion ops_logs write**

# After generating report

from notion_ingest import NotionIngester

ing = NotionIngester(dry_run=False)

ing.est_ops_logs([{

"name": f"Asset Moat Daily {today}",

"source": "Hermes",

"status": "完成",

"category": "資產監控",

"summary": f"Runway={moat_report['runway_months']}m, "

f"Coverage={moat_report['coverage_ratio']:.0%}, "

f"SemiExp={moat_report['semiconductor_exposure_pct']:.0f}%, "

f"Debt={moat_report['debt_ratio_pct']:.1f}%, "

f"Alerts={', '.join(moat_report['alert'])}",

"link": f"weekly_asset_report_{today}.md",

}])

**Step 2：Telegram push format**

telegram_msg = f"""📊 龍九資產防禦監控 [{today}]

🔷 Runway: {moat_report['runway_months']} 個月（現金 runway {moat_report['liquid_runway_months']}）

🔷 被動覆蓋率: {moat_report['coverage_ratio']:.0%}

🔷 半導體曝險: {moat_report['semiconductor_exposure_pct']:.0f}%

🔷 負債比: {moat_report['debt_ratio_pct']:.1f}%

🔷 外部對標: {comparison['verdict']} ({comparison['diff_pct']:+.1f}pp)

⚡ 行動建議:

{chr(10).join([f"- {a['action']}: {a['target']} ({a['reason']})" for a in suggestion['actions'][:3]])}

🔗 完整報告: https://b0988321088.github.io/longjiu-dashboard-2/weekly_asset_report_{today}.html"""

send_telegram(telegram_msg)

**Step 3：Commit**

git add -A && git commit -m "feat: moat monitor ops_logs + Telegram push"

---

## Files Likely to Change

| File | Action | Purpose |

|------|--------|---------|

| `.hermes/plans/` | CREATE | 本計畫書 |

| `asset_moat_monitor.py` | CREATE | 資產護城河計算 |

| `external_comparator.py` | CREATE | 外部對標比對 |

| `dynamic_balancer.py` | CREATE | 動態平衡建議 |

| `comparator_benchmark.json` | CREATE | 外部 benchmark 數據 |

| `balancer_rules.json` | CREATE | 平衡規則配置 |

| `tests/test_asset_moat.py` | CREATE | moat monitor tests |

| `tests/test_comparator.py` | CREATE | comparator tests |

| `tests/test_dynamic_balancer.py` | CREATE | balancer tests |

| `daily_deploy.py` | MODIFY | 整合三個模組 |

| `daily_intel.py` | MODIFY | 情報關鍵字擴充（已完成） |

| `OPERATIONS_MANUAL.md` | MODIFY | 新增 SOP-007~SOP-009 |

## Validation / Exit Criteria

1. **每日 moat report：** `python daily_deploy.py` 成功產出 `weekly_asset_report_{date}.md`，Telegram 推送正常

2. **外部對標：** `external_comparator.py` 產出 beat/underperform  verdict

3. **動態平衡：** `dynamic_balancer.py` 在 coverage < 100% 時自動觸發 INCREASE_DIVIDEND 建議

4. **ops_logs 自動寫入：** Notion ops_logs 每日增加 Asset Moat 記錄

5. **Cron 穩定：** `daily_deploy.py` + `週五資產防禦審計` 連續 7 天無手動介入

## Risks & Tradeoffs

| 風險 | 緩解措施 |

|------|---------|

| Gemini API 用量暴增 | 限制 moat report 僅用 rule-based logic，不每次都呼叫 Gemini |

| Notion rate limit | retry + backoff 已內建於 notion_ingest.py |

| Snapshot 字段不足 | moat monitor 使用 defensive coding（.get() with defaults） |

| 外部 benchmark 數據延遲 | 使用 Yahoo Finance API 即時數據，web_search fallback |

## Open Questions

[ ] 00878/009816 進場時機：等 7/21 0050 除息後確認配息真值再調整

[ ] 轉貸進度：7/17 面簽後等核貸，資產數字會過渡期混亂，moat monitor 要有 fallback 邏輯

[ ] 00713 替代方案評估：尚未納入 snapshot，需手動確認